# MVP Scope, Execution Plan & Demo Script

eRTMAC-NWIS

Hackathon Planning Pack | 06 September 2026

Source basis: Oil India Limited Problem Statement 26121, “eRTMAC-NWIS (Nearby Wells Intelligence System): An AI-Powered Offset Well Knowledge and Decision Support Platform for Drilling Operations”. The source states the desired capabilities and potential internal data sources; it does not provide a dataset link.

# 1. MVP Definition

The MVP must prove one clear claim: “NWIS can recognize when the current well is entering a historically risky interval and immediately surface the offset-well evidence that explains why.”

# 2. Prioritized Backlog

| Priority | Feature | Definition of Done |
| --- | --- | --- |
| P0 | Synthetic well/event dataset | At least 30 wells and 100 historical events with depth, formation and event metadata. |
| P0 | Interactive map | Active + nearby wells; radius filter; clickable well details. |
| P0 | Historical event search | Structured filters by depth, formation, type. |
| P0 | Risk engine | Current depth -> explainable score + evidence. |
| P0 | Live simulation | Depth changes automatically and risk updates. |
| P0 | RAG assistant | Natural-language questions with source cards. |
| P1 | PDF upload/OCR | Demo upload of at least one report; extract event(s). |
| P1 | Review workflow | Data steward can correct and approve extracted event. |
| P2 | Advanced ML | Only after P0/P1 is stable; no demo dependency. |

# 3. Suggested Team Split

| Role | Ownership |
| --- | --- |
| Frontend Lead | Dashboard, map, charts, alert/evidence UX. |
| Backend/Data | API, PostgreSQL/PostGIS, event schema, simulator. |
| AI/ML | Document extraction, embeddings, RAG, evaluation. |
| Product/Presentation | Synthetic corpus, UX flow, demo narrative, documentation. |

# 4. 48-Hour Build Sequence

Hours 0-4: Freeze MVP scope; define schema; seed synthetic dataset.

Hours 4-12: Build database + API + map + well/event views.

Hours 10-20: Build risk engine + live depth simulator.

Hours 16-28: Build document ingestion + extraction + vector search.

Hours 24-34: Build RAG assistant + evidence cards.

Hours 32-40: Integrate end-to-end demo flow and failure states.

Hours 40-44: Testing, data cleanup, source/evidence consistency checks.

Hours 44-48: Pitch deck, architecture slide, demo recording, final polish.

# 5. Demo Script

Start on the active well at 2,740 m.

Show 7 nearby wells inside a 10 km radius.

The risk panel identifies a high-risk interval based on three historical offset wells.

Open the evidence panel and show event types, depths and mitigations.

Advance the simulated depth to 2,780 m; the alert updates.

Ask: “What happened in nearby wells around this depth?”

Ask: “Which mitigations were recorded?”

Open a source document/event card to demonstrate traceability.

Conclude: “NWIS turns historical reports into a live, explainable drilling memory.”

# 6. Judge-Facing Differentiators

Institutional memory rather than a generic chatbot.

Geospatial + depth/formation context before retrieval.

Evidence-backed AI with source traceability.

Explainable risk instead of unsupported black-box predictions.

Designed as a companion to eRTMAC rather than a replacement.

# 7. Demo Data Disclosure

Because the supplied statement does not include a dataset link, the hackathon prototype should use synthetic/representative data unless organizers provide approved data. The interface should label such data clearly and avoid implying that fabricated records are actual OIL operations.

# 8. Final Submission Checklist

Working deployed or locally reproducible prototype.

README with setup and synthetic-data disclosure.

Architecture diagram.

PRD/SRS and API/data model.

RAG evaluation examples.

Demo script and 2-3 minute backup recording.

Known limitations and next-step roadmap.