# Selection & Feasibility Decision Memo

eRTMAC-NWIS

Hackathon Planning Pack | 06 September 2026

Source basis: Oil India Limited Problem Statement 26121, “eRTMAC-NWIS (Nearby Wells Intelligence System): An AI-Powered Offset Well Knowledge and Decision Support Platform for Drilling Operations”. The source states the desired capabilities and potential internal data sources; it does not provide a dataset link.

# Recommendation

Proceed with Problem Statement 26121 if the team can commit to a tightly scoped, evidence-first MVP. The problem is highly feasible as a software prototype, while the full production scope is not realistic for a hackathon without approved data, domain support and integration access.

# Feasibility Scorecard

| Dimension | Assessment |
| --- | --- |
| Product feasibility | High for MVP; medium/low for full production platform. |
| Technical fit | Strong match for a modern React/FastAPI/PostgreSQL/Python team. |
| Data risk | Highest unknown; no dataset link is provided in the supplied statement. |
| AI feasibility | High for extraction/RAG; moderate for trustworthy prediction. |
| Integration feasibility | Low during hackathon unless OIL exposes an approved interface. |
| Selection potential | High when the demo proves a single end-to-end “history repeats here” workflow. |

# What Must Be True to Be Competitive

The demo must show a meaningful event pattern, not only a chatbot.

Every alert must have visible evidence.

The risk score must be explainable.

The system should degrade gracefully when AI is unavailable.

The team must be honest about synthetic data and prototype limitations.

# Do Not Overbuild

Do not make direct eRTMAC integration, production-grade predictive accuracy or automated drilling control a dependency for selection. Those belong in the roadmap.